Melbourne Institute of Technology

School of Information Technology and Engineering

MDA691 — Project Management and Research Methods

Trimester 2, 2026  ·  Assignment 2 — Individual Report (Weeks 5–8)

Real-Time Data with Agentic AI for Industrial Predictive Maintenance (PdM)

| Student name | Teegala Pavan Reddy |
| --- | --- |
| Student ID | MIT251400 |
| Primary role (Weeks 5–8) | Data science and analytics lead; RUL, replay harness, Gantt/schedule |
| Industry client | eLabtronics / runlinc — Miroslav Kostecki |
| Group report sections owned | §7.4 RUL workflow; Figure 4; WBS 3; Gantt/ProjectLibre; risks R1 |

1. Participation and contribution (Weeks 5–8)

During Weeks 5–8 the group converted the Assignment 1b concept into an Assignment 2 project plan and intermediate design for eLabtronics/runlinc on STEMSEL E32W hardware. My theme was remaining useful life (RUL) analytics, benchmark datasets, and schedule control. I was accountable for the replay harness concept, C-MAPSS/XJTU-SY ingestion plan, LSTM RUL baseline design, SHAP explainability approach, evaluation scenarios, RUL publish to MQTT, and Gantt/WBS management in ProjectLibre (WBS Package 3).

Designed the RUL analytical workflow (Figure 4) using team E32W feature histories plus C-MAPSS FD001 / XJTU-SY support.

Defined measurable RUL success criteria (RMSE ≤ Zheng et al. baseline +10% on C-MAPSS FD001).

Planned the replay harness so MQTT/agent testing can proceed before long live degradation labels exist.

Built / maintained ProjectLibre schedule artefacts (Gantt, WBS packages, resource view) used as Figures 9–14.

Owned risk R1 (insufficient lab failure labels) with benchmark and controlled-fault mitigations.

Contributed ten annotated Appendix II sources on RUL, LSTM, benchmarks, SHAP, and related analytics.

Attended client meetings 10, 17 and 24 August 2026 and 7 September; supported block-diagram and lifespan/RUL discussion.

Coordinated with Subala on feature windows and with Amit on RUL fields consumed by the agent/Thought Log.

Defined evaluation outputs for later weeks: RMSE table, SHAP summary plot plan, and scenario IDs shared with the agent test suite.

Tracked critical-path tasks in ProjectLibre so Weeks 12–16 analytics milestones stay visible to the whole team.

2. Attendance

| Week | Tutorial / supervision | Client / extra |
| --- | --- | --- |
| 5 | Present | — |
| 6 | Present | Client meeting 17/08/2026 (runlinc hotspot setup) |
| 7 | Present | Client meeting 24/08/2026 (hardware; Projects 14/15) |
| 8 | Present | Supervisor feedback; A2 report preparation |

3. Self-evaluation

I met my Week 5–8 responsibilities by making RUL and scheduling concrete: datasets, metrics, workflow diagram, and a living Gantt linked to owners. That stops the analytics stream from remaining a vague “train LSTM later” task. I should start a thin C-MAPSS baseline notebook earlier in Week 12 so agent integration is not blocked. I also used the 7 September client discussion on equipment lifespan to confirm that RUL remains a central project outcome, supported by both lab streams and public benchmarks. Overall I contributed consistently to analytics design, project controls, literature, and the group report.

4. Reflective journal (DEEP)

| Stage | Reflection |
| --- | --- |
| Describe How effectively did you work in the group and what was your role? | I worked as Data science and analytics lead and schedule owner. I respected edge and agent interfaces from Subala and Amit, and used Asmita’s requirements/risks to keep objectives measurable. I kept the plan focused on lab streams plus public benchmarks, matching the client’s no-factory-data rule. |
| Explore List at least 2 valuable contributions and why they mattered. | (1) RUL workflow and RMSE success criterion — turned RQ2 into a testable Assignment 2/3 target. (2) ProjectLibre Gantt/WBS figures — gave the report credible timeline evidence and clear task ownership. |
| Evaluate How do you justify your key contributions? | RUL is a core research question; without a benchmarked baseline and replay path, the agent cannot be evaluated fairly. Schedule ownership also reduced last-minute report risk by making Weeks 9–20 visible to all members. |
| Plan What did you learn and how will you improve next? | I learned to publish data contracts early (feature vector → RUL topic). Next: C-MAPSS baseline (Week 12), SHAP summaries, scenario suite with Amit (Week 16), and RUL publish into the live MQTT path. |

5. Peer evaluation

Scale: 1 = poor, 5 = excellent. Rate other members only.

| Criteria | Amit | Subala | Asmita |
| --- | --- | --- | --- |
| Attends group meetings regularly and arrives on time. | 5 | 5 | 5 |
| Contributes meaningfully to group discussions. | 5 | 5 | 5 |
| Completes group assignments on time. | 5 | 5 | 5 |
| Prepares work in a quality manner. | 5 | 5 | 5 |
| Demonstrates a cooperative and supportive attitude. | 5 | 5 | 5 |
| Contributes significantly to the success of the project. | 5 | 5 | 5 |
| Short feedback | Clear agent metrics and integration leadership; strong report packaging support. | Reliable edge/hardware ownership; Project 14 evidence de-risked sensing. | Strong requirements, risks, and client evidence; kept scope honest. |

Signature: Teegala Pavan Reddy

Date: 13 September 2026