Assessment Cover Sheet

| Field | Detail |
| --- | --- |
| Unit | MDA691 — Project Management and Research Methods |
| Assessment | Assignment 3 — Final Group Report |
| Trimester | T2 2026 |
| Due | Week 11 Sunday |
| Project title | Real-Time Data with Agentic AI for Industrial Predictive Maintenance (PdM) |
| Industry client | eLabtronics / runlinc (Miroslav Kostecki, CTO) |
| Team | Amit Shrestha (MIT252463); Subala Shrestha (MIT252219); Asmita Pandey (MIT250081); Teegala Pavan Reddy (MIT251400) |
| Campus | Melbourne Institute of Technology |
| Lecturer / Tutor | Dr Basharat Ali |
| Date submitted | Week 11, 2026 |

Student declaration: We declare that this group report is our own work, completed in accordance with MIT academic integrity requirements, and that generative AI tools were not used to produce the submitted content.

| MIT ID | Name | Signature | Date |
| --- | --- | --- | --- |
| MIT252463 | Amit Shrestha | Amit Shrestha | Week 11, 2026 |
| MIT252219 | Subala Shrestha | Subala Shrestha | Week 11, 2026 |
| MIT250081 | Asmita Pandey | Asmita Pandey | Week 11, 2026 |
| MIT251400 | Teegala Pavan Reddy | Teegala Pavan Reddy | Week 11, 2026 |

Table of Contents (outline)

1. Introduction (updated from Assignments 1–2)

2. Problem, Research Questions and Objectives (updated)

3. Critical Literature Synthesis Summary (updated)

4. Requirements and Client Engagement Summary (updated)

5. Intermediate Design Summary (updated from Assignment 2)

6. Research Plan for MDA692 (new — main A3 scoring section)

7. Conclusion, Limitations and Future Work (new)

8. References (IEEE)

Appendix I — Industry Client Details

Appendix II — Annotated Literature Bibliography (summary; full file submitted separately if required)

Appendix III — Response to Feedback on Assignment 1

Appendix IV — Response to Feedback on Assignment 2

Appendix V — ACS CBOK Mapping

Appendix VI — Weekly Logbook (Weeks 1–10)

Appendix VII — Individual Contribution and Task Distribution

1. Introduction (updated from Assignments 1–2)

This Assignment 3 final report consolidates and updates the project requirements analysis (Assignment 1) and the project plan with intermediate design (Assignment 2) for the industry capstone with eLabtronics/runlinc. The project delivers a laboratory prototype on client-supplied STEMSEL E32W (ESP32) hardware programmed through the runlinc IDE (MicroPython). The team collects all real-time sensor data from the supplied E32W and 37-in-1 kit; client factory/plant telemetry remains out of scope [33], [34].

The contribution is a dual-path architecture: millisecond ISO 10816-3 reflex alarms on the edge [29], and slower agentic reasoning via the runlinc AI Assistant for maintenance recommendations, schema-validated tool calls, and an auditable Thought Log dashboard [11], [12], [27]. Assignment 3 focuses on (i) documenting research undertaken for planning, (ii) specifying research methods and an implementation plan for MDA692, and (iii) presenting the expected MDA692 outcome layout using current prototype evidence and design wireframes.

Sections 1–5 summarise updated Assignment 1–2 material. Section 6 presents the MDA692 research plan (roles, methods, stack, schedule, and preliminary layout). Section 7 concludes with limitations and future work. Appendices I–VI meet the Assignment 3 appendix requirements; Appendix VII records task distribution across the four members.

2. Problem, Research Questions and Objectives (updated)

2.1 Problem domain

Unplanned equipment failures cause downtime, cost, and safety risk [1]. Industry 4.0 enables continuous condition monitoring via IIoT sensors [23], but cloud-only analytics introduce latency and connectivity dependencies [20], [21]. Agentic AI can support maintenance decisions [11], [31], yet must not delay safety-critical reflex alarms [29]. The eLabtronics E32W platform provides a controlled environment to evaluate a dual-path design on low-cost hardware [33], [7], [40].

2.2 Research questions (confirmed)

RQ1: How can real-time vibration and temperature features extracted on the E32W (ESP32) be streamed reliably for predictive maintenance analytics?

RQ2: What RUL estimation accuracy is achievable using LSTM models trained on benchmark datasets and validated against team hardware streams?

RQ3: How can an agentic AI layer (runlinc AI Assistant) use structured tool calls to support maintenance decisions with auditable traceability?

RQ4: How does a dual-path design (reflex alarm vs agentic reasoning) compare with conventional alert-only AI on latency, reliability, and traceability?

2.3 Aim and measurable objectives

Aim: design and evaluate an eLabtronics runlinc E32W prototype that converts real-time condition data into reliable edge alarms, predictive RUL evidence, and agent-assisted maintenance recommendations with full traceability.

| Obj | Objective | Success criterion | RQ | MDA692 owner |
| --- | --- | --- | --- | --- |
| 1 | Real-time telemetry pipeline | ≥1 h continuous stream; 0 dropped windows | RQ1 | Subala |
| 2 | Edge features on ESP32 | RMS/peak/crest/FFT in 1 s window; memory ≤400 KB | RQ1 | Subala |
| 3 | LSTM RUL model | RMSE ≤ Zheng et al. [4] baseline +10% on C-MAPSS FD001 | RQ2 | Pavan |
| 4 | Agentic assessment layer | ≥80% structured-output pass on 30 scenarios | RQ3 | Amit |
| 5 | Simulated ERP/messaging tools | 100% schema-valid tool calls; ≥5 negative cases | RQ3 | Amit |
| 6 | Thought Log dashboard | 100% sample actions traceable to feature-window ID | RQ3 | Amit / Asmita |
| 7 | Dual-path benchmark | Reflex <200 ms with agent API offline | RQ4 | All |

3. Critical Literature Synthesis Summary (updated)

Assignment 2 established a 40-source IEEE bibliography with critical comparison across PdM surveys [1], [36], ESP32 vibration studies [7], [40], RUL deep learning [2], [4], agentic AI [11]–[14], explainability [15], [16], [39], and edge/IoT foundations [20]–[23]. The research gap remains: no integrated end-to-end system combines ESP32 edge reflex alarms, LSTM RUL, and schema-validated agentic maintenance tools on the runlinc E32W platform with team-collected lab telemetry [33]. Assignment 3 uses this gap to justify the MDA692 methods in Section 6. The full annotated bibliography remains Appendix II (submitted with Assignment 2 and retained for Assignment 3).

4. Requirements and Client Engagement Summary (updated)

4.1 Client engagement

| Date | Focus | Outcome |
| --- | --- | --- |
| 10 Aug 2026 | Kick-off | Project intro; document review; meeting schedule |
| 17 Aug 2026 | runlinc setup | Hotspot; device connection; runlinc login |
| 24 Aug 2026 | Hardware lab | LED blink (D2); Projects 14/15; block diagram planning |
| 7 Sep 2026 | Sensors & data | Sensor advice; block diagram; RUL/lifespan; Project 15 CSV export; code persistence |
| Ongoing | Data scope | Team collects all real-time data from supplied kit; no factory plant data |

4.2 Key requirements retained for MDA692

FR: stream E32W telemetry; edge features; ISO local alarm; MQTT JSON publish; RUL from feature history; agent tools; Thought Log.

NFR: reflex <200 ms; agent cycle 2–10 s; offline degradation (alarms without MQTT/agent); schema validation; audit traceability.

Primary sensors (kit names): Shock (KY-002, GPIO 23), TEMP 18B20 (GPIO 33), buzzer (GPIO 34).

5. Intermediate Design Summary (updated from Assignment 2)

The Assignment 2 four-layer architecture remains the MDA692 baseline: (1) Sensing & actuation (37-in-1 kit), (2) Edge controller (E32W / MicroPython / ISO reflex), (3) Transport & analytics (MQTT, LSTM RUL, runlinc AI Assistant), (4) Monitoring & response (Thought Log dashboard, human-in-the-loop, simulated ERP). Safety rule: the local reflex loop never waits on agent latency [29], [11].

Preliminary prototype evidence already completed: runlinc Intermediate Project 14 (DS18B20) on STEMSEL E32W, live reading 23.125 °C. This confirms power, runlinc connectivity, and basic sensor I/O before Shock/buzzer and MQTT integration in MDA692.

Design artefacts retained for MDA692: architecture plan (Figure 1), reflex sequence, MQTT schema, RUL workflow, agent/Thought Log wireframe, ProjectLibre Gantt/WBS, and minimum cash budget AUD 18.45 (jumper wires + mini breadboard; E32W/kit/USB client-supplied).

6. Research Plan for the Next Stage of the Capstone Project (MDA692)

This section addresses the Assignment 3 criterion “Research Plan for the next stage of the capstone project in MDA692” (19 marks). It specifies roles, research methods, implementation resources, and the preliminary layout of the expected MDA692 outcome.

6.1 Roles and responsibilities of each team member in MDA692

| Member | MDA692 role | Primary responsibilities | Linked objectives |
| --- | --- | --- | --- |
| Subala Shrestha (MIT252219) | Edge & hardware lead | Finalise Shock/TEMP/buzzer wiring; RMS/peak/crest/FFT on E32W; ISO 10816-3 reflex; MQTT publish; timing benchmarks; CSV export via Project 15 pattern | Obj 1, 2, 7 |
| Teegala Pavan Reddy (MIT251400) | Data science & analytics lead | Replay harness; C-MAPSS/XJTU-SY training; LSTM RUL baseline; SHAP explainability; RUL publish to MQTT; evaluation metrics | Obj 3, 7 |
| Amit Shrestha (MIT252463) | Agent & integration lead | runlinc AI Assistant wrapper; schema-validated tools; Thought Log dashboard; simulated ERP/messaging; end-to-end integration & dual-path demo | Obj 4, 5, 6, 7 |
| Asmita Pandey (MIT250081) | Quality, evaluation & client lead | Test matrix & acceptance criteria; risk/ethics checks; client meeting evidence; traceability matrix updates; report QA and demo script | Obj 6, 7 (QA) |

RACI summary for MDA692: Subala = R for edge/reflex; Pavan = R for RUL analytics; Amit = R for agent/integration; Asmita = R for evaluation/QA. All members are C/I across interfaces (MQTT schema, demo packaging).

6.2 Research methods, implementation and data-analytical approaches for MDA692

MDA692 will use applied experimental and design-science methods on laboratory hardware, supported by public benchmark datasets where lab failure labels are insufficient [3], [5].

6.2.1 Research methods

| Method | Purpose in MDA692 | Evidence artefact |
| --- | --- | --- |
| Controlled lab experiment | Collect Shock/TEMP streams under normal vs induced disturbance | Lab log + CSV feature files |
| Standards-based threshold testing | Evaluate ISO 10816-3 reflex latency and offline behaviour | Timing report (<200 ms) |
| Benchmark modelling | Train/validate LSTM RUL on C-MAPSS FD001 / XJTU-SY | RMSE vs Zheng et al. [4] |
| Transfer / replay validation | Apply RUL model to team E32W feature histories via replay harness | Replay notebook + plots |
| Explainability analysis | SHAP summaries of RUL feature contributions | SHAP figures in demo pack |
| Scenario-based agent evaluation | 30-scenario suite for structured outputs and tool-call validity | Pass-rate table (≥80%) |
| Fault-injection / dual-path test | Disable agent/MQTT and verify reflex continues | RQ4 benchmark log |
| Human-in-the-loop review | Needs Review gate before simulated ERP actions | Thought Log audit sample |

6.2.2 Detailed implementation plan (technique, technology, software, hardware, resources)

| Layer | Technique / algorithm | Technology & software | Hardware / other resources |
| --- | --- | --- | --- |
| Sensing | 1 s windows, 50% overlap; RMS, peak-to-peak, crest, FFT bands | MicroPython on runlinc IDE; CSV export (Project 15 pattern) | STEMSEL E32W; 37-in-1 kit: Shock, TEMP 18B20, buzzer; jumper wires; mini breadboard |
| Reflex safety | ISO 10816-3 threshold → local alarm | On-device deterministic MicroPython loop | Buzzer GPIO 34; offline capable |
| Transport | JSON feature vectors + alarm events | MQTT over Wi-Fi; local/lab broker | E32W Wi-Fi; team laptop |
| Analytics / RUL | LSTM sequence model; optional SHAP | Python (TensorFlow/Keras or PyTorch); Jupyter; NumPy/Pandas | Team PC/GPU if available; C-MAPSS & XJTU-SY datasets |
| Agent | ReAct-style reason–act; schema-validated tools | runlinc AI Assistant; JSON Schema; FastAPI mock ERP | Laptop runtime; private Git repo |
| Monitoring | Thought Log + live charts | Web dashboard (HTML/JS prototype) or runlinc UI | Demo laptop; screenshots/video evidence |
| Quality | Unit tests, schema tests, deterministic replay | pytest / CI lint; OpenAPI for mocks | GitHub private repository |

6.2.3 MDA692 week-by-week implementation schedule

| MDA692 week (indicative) | Focus | Owner | Exit criterion |
| --- | --- | --- | --- |
| 1–2 | Shock + buzzer wiring; Project 15 CSV save/retrieve | Subala | Live Shock samples + CSV export |
| 3–4 | Edge features + ISO reflex timing | Subala | Feature window ≤1 s; reflex <200 ms |
| 5–6 | MQTT live publish + replay harness | Subala / Pavan | ≥1 h stream; replay matches live schema |
| 7–8 | LSTM RUL baseline on C-MAPSS; SHAP | Pavan | RMSE within Obj 3 target |
| 9–10 | Agent wrapper + 30-scenario suite | Amit | ≥80% structured pass; 100% schema-valid tools |
| 11–12 | Thought Log dashboard + ERP mocks | Amit / Asmita | Traceability 100% on sample actions |
| 13–14 | Dual-path benchmark + client demo rehearsal | All | Reflex works with agent offline; demo script signed off |

6.2.4 Data analytical approach

Analytics follows a two-track approach: (1) on-device feature extraction for real-time conditioning and reflex decisions; (2) offline/near-real-time RUL modelling on feature histories. Where team lab data lack degradation labels, C-MAPSS FD001 and XJTU-SY bearings provide supervised training labels [3], [5]. Model outputs (RUL estimate + confidence/explanation) are published to MQTT for the agent. The agent does not recompute RUL; it reasons over structured features/events and proposes maintenance actions under schema constraints [11], [12].

6.3 Preliminary implementation / expected MDA692 outcome layout

A full MDA692 product is not claimed in Assignment 3. The preliminary layout of the expected outcome is evidenced by (a) completed DS18B20 smoke-test prototype, (b) Assignment 2 architecture and wireframes, and (c) the Thought Log dashboard prototype concept.

6.3.1 Current prototype status

Completed: STEMSEL E32W + DS18B20 temperature monitor (runlinc Project 14) — live 23.125 °C.

In progress / next: Shock (KY-002) wiring, buzzer alarm path, MQTT feature publish.

Planned: LSTM RUL service, runlinc AI Assistant tools, Thought Log UI, dual-path demo.

6.3.2 Expected MDA692 demonstration layout

The expected MDA692 demo screen/layout (wireframe description):

Panel A — Live edge features: Shock RMS/peak/crest; TEMP °C; alarm state (Idle/REFLEX).

Panel B — RUL chart: remaining useful life estimate over recent windows + SHAP top features.

Panel C — Agent Thought Log: assessment text, tool call JSON, Needs Review flag, timestamp, feature-window ID.

Panel D — Simulated actions: Create inspection work order / Notify technician (schema-valid only).

Safety banner: “Local ISO reflex is independent of agent connectivity.”

This layout matches Assignment 2 Figure 5 (agent sequence and Thought Log wireframe) and will be implemented as a web dashboard prototype in MDA692 (existing Thought Log dashboard HTML/JS assets in the team repository can be extended).

6.3.3 Success definition for MDA692 end-of-unit demo

Live or replayed Shock/TEMP stream visible on dashboard.

Reflex buzzer triggers under induced vibration/threshold test with agent offline.

RUL estimate displayed from trained baseline (benchmark + lab stream).

At least one schema-valid agent tool call recorded in Thought Log with traceable window ID.

Client/supervisor can follow a 10-minute script covering dual-path behaviour.

7. Conclusion, Limitations and Future Work

7.1 Conclusion

Assignment 3 finalises the MDA691 planning phase for Real-Time Data with Agentic AI for Industrial Predictive Maintenance on the runlinc E32W platform. The team has a confirmed dual-path architecture, measurable objectives mapped to four research questions, documented client engagement, intermediate design artefacts, and preliminary hardware evidence (DS18B20). The MDA692 research plan assigns clear ownership, specifies experimental and analytical methods, and defines an implementation stack and demo layout. The project is ready to move from planning to controlled laboratory implementation in MDA692.

7.2 Limitations expected in MDA692 outcomes

Lab-only data may not represent factory load, noise, or duty cycles [1], [7]; generalisation claims will be limited.

ESP32 memory/CPU constrain FFT bands and on-device model size [30], [34], [40]; complex models remain off-board.

Insufficient natural failure labels from short lab runs; RUL performance will rely partly on public benchmarks [3], [5].

Agent latency and occasional invalid tool proposals; unsuitable for safety alarms — reflex path must remain authoritative [15], [29].

ERP/messaging actions are simulated for academic demonstration, not connected to a live enterprise system.

runlinc hotspot/device connectivity issues may recur (observed 17 Aug 2026) and can interrupt live demos without a replay fallback.

7.3 Future work

Complete Shock + buzzer integration and ISO reflex timing report.

Implement MQTT live telemetry and deterministic replay harness.

Deliver LSTM RUL baseline with SHAP explanations and Obj 3 metric evidence.

Deploy schema-validated runlinc AI Assistant tools and Thought Log dashboard.

Execute dual-path benchmark (RQ4) and client demonstration.

Longer-term (beyond MDA692): richer multi-sensor fusion, stronger TinyML on-device inference, and evaluation on more realistic industrial fixtures if client access expands.

8. References (IEEE)

The Assignment 3 report uses the same IEEE reference set [1]–[40] as Assignment 2 Section 11 (clickable DOI/URL list). Key citations used above include [1], [2], [3], [4], [5], [7], [11], [12], [15], [20], [21], [23], [27], [29], [30], [31], [33], [34], [36], [40]. The complete formatted reference list is retained from Assignment 2 and submitted unchanged as the project reference baseline; Appendix II provides the annotated bibliography (10 sources per member).

Note for submission packaging: attach MDA691_Assignment2_Group_Report_SUBMISSION.docx Section 11 / Appendix II file together with this Assignment 3 report so markers have the full IEEE list and annotations. If the unit requires a single merged file, Section 11 from Assignment 2 should be pasted in full under this heading before Moodle upload.

Appendix I — Industry Client Details

| Field | Confirmed detail |
| --- | --- |
| Project title | Real-Time Data with Agentic AI for Industrial Predictive Maintenance (PdM) |
| Company | eLabtronics |
| Industry professional | Miroslav Kostecki, CTO (eLabtronics / runlinc) |
| Contact | via runlinc platform / projects channel |
| Hardware supplied | STEMSEL E32W (ESP32), 37-in-1 sensor kit, USB data/power cable |
| Data scope | Team collects all real-time lab data from supplied hardware; factory plant data out of scope |

Appendix II — Annotated Literature Bibliography

Appendix II (40 annotated sources, 10 per member, aligned to [1]–[40]) is maintained as file MDA691_Assignment2_Appendix_II_Literature.docx and forms part of the Assignment 3 submission package. Ownership: Asmita — PdM/XAI/trust; Subala — edge/ESP32/vibration; Pavan — RUL/deep learning; Amit — agentic AI/tool use.

Appendix III — Response to Feedback on Assignment 1

Assignment 1b feedback was addressed in Assignment 2 and remains applicable. Summary:

| A1 criterion | Feedback (summary) | Action completed |
| --- | --- | --- |
| Introduction | Too generic | Rewrote around E32W/runlinc and team lab data |
| RQs | RQ4 misaligned | Corrected RQ4; mapped objectives to RQs |
| Literature | Descriptive | Critical synthesis + 40-source Appendix II |
| Objectives | Need measurability | Quantitative success criteria table |
| Client evidence | Limited meetings | Documented 10/17/24 Aug (+ 7 Sep in A3) |
| References | IEEE formatting | IEEE list with clickable links |

Appendix IV — Response to Feedback on Assignment 2

This appendix satisfies the Assignment 3 criterion “Response to feedback on Assignment 2” (4 marks). Where written marker comments are not yet available at draft time, the team records supervisor/client-driven changes and self-identified improvements applied between Assignment 2 submission and this final report.

AIV.1 Summary of responses

| Feedback theme / observation | Source | Response in Assignment 3 |
| --- | --- | --- |
| Strengthen link from A2 plan to MDA692 implementation | Unit A3 requirement / supervisor guidance | Added Section 6 with roles, methods, stack, week plan, and demo layout |
| Clarify sensor kit naming and wiring | Client meeting 7 Sep 2026 | Confirmed Shock / TEMP 18B20 / buzzer and GPIO mapping in §§4–6 |
| Need CSV save/retrieve pathway | Client advice: runlinc Intermediate Project 15 | Included Project 15 CSV pattern in MDA692 Weeks 1–2 plan (Subala) |
| Improve block diagram readability | Client 7 Sep / A2 design review | Retained architecture plan; described MDA692 dashboard panels in §6.3 |
| Keep safety path independent of AI | A2 design principle / literature [15], [29] | Re-stated dual-path rule and RQ4 offline reflex test in §6 |
| Citation completeness and clickable refs | A2 quality review | Confirmed [1]–[40] alignment and Appendix II clickable bibliography |
| No specific written A2 marker sheet yet | Drafting assumption | Team will replace this row with official marker comments when released and update Appendix IV before final Moodle upload |

AIV.2 Changes made to Assignment 2 sections

Sections 1–5 updated for final-report continuity (scope, RQs, design summary) without changing the approved dual-path concept.

New Section 6 (MDA692 research plan) and Section 7 (conclusion/limitations/future work) added as required by the A3 rubric.

Appendices IV–VII added for A2 feedback responses, ACS CBOK mapping, Weeks 1–10 logbook, and contribution table.

Client meeting of 7 September 2026 incorporated into engagement evidence and MDA692 near-term tasks.

Appendix V — Mapping of ACS CBOK Elements to the Project

This appendix maps Australian Computer Society (ACS) CBOK elements to project work with justification (Assignment 3, 2 marks).

| ACS CBOK element | Project application | Justification |
| --- | --- | --- |
| ICT project management | WBS, Gantt, milestones, risk register, RACI | MDA691 planning artefacts control scope, schedule, and risk for MDA692 delivery |
| Networks and data communications | MQTT/Wi-Fi telemetry from E32W | Reliable feature transport is required for RQ1 streaming objectives |
| Data management / data analytics | Feature windows, CSV export, C-MAPSS/XJTU-SY, LSTM RUL | Converts sensor streams into predictive evidence for maintenance decisions |
| Artificial intelligence / machine learning | LSTM RUL; SHAP; agentic tool use | Core technical contribution of the dual-path PdM prototype |
| Cybersecurity / privacy (basic) | No factory plant data; private Git; no secrets in repo | Protects client/IP scope and academic integrity of lab artefacts |
| Ethics / professional practice | Human-in-the-loop Needs Review; safety reflex isolation | Prevents unsafe automation of maintenance actions |
| Human-computer interaction | Thought Log dashboard wireframe | Makes agent reasoning auditable for operators/assessors |
| Systems analysis & design | Four-layer architecture; MQTT schema; traceability matrix | Provides implementable design baseline for MDA692 |
| Teamwork & communication | Client meetings; contribution table; shared Git | Industry collaboration and accountable team delivery |

Appendix VI — Weekly Logbook (Weeks 1–10)

Weekly activity log for MDA691 (Assignment 3 requirement, 4 marks). Evidence files are retained in the team repository/shared drive.

| Week | Date (2026) | Activity / decision | Evidence | Owners |
| --- | --- | --- | --- | --- |
| 1 | Jul/Aug | Team formation; topic scoping; client project brief review | Team notes | All |
| 2 | Early Aug | Problem framing; draft RQs; literature allocation (10 each) | Lit share sheet | All |
| 3 | Early Aug | Assignment 1 drafting; requirements brainstorm | A1 drafts | Asmita / All |
| 4 | 10 Aug | Client meeting 1 — project intro; schedule | Meeting minutes | All |
| 5 | Mid Aug | Assignment 1b submission package finalised | A1b Moodle upload | All |
| 6 | 17 Aug | Client meeting 2 — hotspot/runlinc login troubleshooting | Meeting summary 17-Aug | All / Subala |
| 7 | 24 Aug | Client meeting 3 — hardware; LED blink; Projects 14/15 | Minutes 24-Aug | All / Subala |
| 8 | 31 Aug / early Sep | DS18B20 Project 14 smoke test (23.125 °C); A2 drafting | Lab photos; A2 draft | Subala / Amit |
| 9 | 7 Sep + early Sep | Client meeting 4 — sensors, CSV Project 15, block diagram; A2 submission | 7-Sep minutes; A2 file | All |
| 10 | Post A2 / mid Sep | A3 planning; MDA692 method design; Appendix IV–VI drafting | This A3 report | All |

Appendix VII — Individual Contribution and Task Distribution (Assignment 3)

Task distribution for producing this Assignment 3 group report and preparing MDA692 work. This table supports transparent contribution marking.

| Work package | Amit | Subala | Asmita | Pavan |
| --- | --- | --- | --- | --- |
| A3 report compile & integration | R | C | C | C |
| §6 MDA692 research plan (methods/stack/schedule) | R | C | C | C |
| §6.1 roles + edge implementation detail | C | R | I | C |
| §6.2 analytics/RUL methods detail | C | I | I | R |
| §6.3 dashboard/prototype layout | R | C | C | C |
| §7 conclusion / limitations / future work | C | C | R | C |
| Appendix IV (A2 feedback responses) | C | I | R | I |
| Appendix V (ACS CBOK mapping) | C | I | R | I |
| Appendix VI (weekly logbook) | C | C | R | C |
| Updated design/hardware accuracy check | I | R | C | C |
| References / Appendix II alignment | R | C | C | C |
| MDA692 demo script (prep) | R | C | R | C |

Legend: R = Responsible; C = Consulted; I = Informed.

Estimated contribution split (Assignment 3 document production)

| Member | Primary A3 deliverables | Estimated share |
| --- | --- | --- |
| Amit Shrestha | Report integration; §6 agent/integration plan; prototype layout; refs packaging | 25–30% |
| Subala Shrestha | Edge/hardware method detail; sensor/GPIO accuracy; Weeks 6–8 evidence | 20–25% |
| Asmita Pandey | Appendix IV–VI; limitations QA; client/logbook consolidation | 25–30% |
| Teegala Pavan Reddy | RUL/analytics method detail; benchmark plan; Obj 3 metrics | 20–25% |

— End of Assignment 3 Group Report Draft —