Melbourne Institute of Technology

School of Information Technology and Engineering

MDA691 — Project Management and Research Methods

Trimester 2, 2026  ·  Assignment 2 — Individual Report (Weeks 5–8)

Real-Time Data with Agentic AI for Industrial Predictive Maintenance (PdM)

| Student name | Amit Shrestha |
| --- | --- |
| Student ID | MIT252463 |
| Primary role (Weeks 5–8) | Agent and integration lead; report compile; architecture Figure 1 |
| Industry client | eLabtronics / runlinc — Miroslav Kostecki |
| Group report sections owned | §7.5 agent/dashboard design; Figure 1; integration risks R5/R6; WBS 1 |

1. Participation and contribution (Weeks 5–8)

During Weeks 5–8 the group converted the Assignment 1b concept into an Assignment 2 project plan and intermediate design for eLabtronics/runlinc on STEMSEL E32W hardware with the 37-in-1 sensor kit. My theme remained agentic AI, autonomous tool invocation, and auditable maintenance decisions. I was accountable for the agent layer, Thought Log dashboard concept, simulated ERP/messaging tools, end-to-end integration planning, and compilation of the group report (WBS Package 1). I also reviewed MQTT topic schemas so agent inputs stay compatible with edge feature vectors from Subala and RUL outputs from Pavan.

Led the dual-path architecture narrative: ISO 10816 reflex on the edge must never wait on the runlinc AI Assistant.

Produced and inserted Figure 1 (project architecture plan) using 37-in-1 kit names — Shock, TEMP 18B20, buzzer — with GPIO mapping.

Drafted §7.5 agent and Thought Log design: ReAct-style loop, schema-validated tools, Needs Review hand-off, and audit trace to feature-window IDs.

Defined measurable agent objectives (≥80% structured-output pass on 30 scenarios; 100% schema-valid tool calls) linked to RQ3/RQ4.

Owned integration risks R5 (MQTT/agent offline at demo) and R6 (invalid tool calls); documented replay harness and schema-test mitigations.

Contributed ten annotated sources (2023–2026) on agentic AI / tool use to Appendix II; coordinated agent citations in §11.

Attended client meetings 10, 17 and 24 August 2026; participated in Week 7 hardware session and witnessed DS18B20 smoke test (23.125 °C).

Supported report integration: requirements traceability, RACI matrix, and submission packaging with the team.

2. Attendance

| Week | Tutorial / supervision | Client / extra |
| --- | --- | --- |
| 5 | Present | — |
| 6 | Present | Client meeting 17/08/2026 (runlinc hotspot setup) |
| 7 | Present | Client meeting 24/08/2026 (hardware; Projects 14/15) |
| 8 | Present | Supervisor feedback; A2 report preparation |

3. Self-evaluation

I met my Week 5–8 responsibilities by turning agentic-AI research into testable design metrics rather than vague “AI will decide maintenance” claims. Figure 1 and §7.5 give Subala and Pavan clear interfaces for MQTT features, alarm events, and RUL messages. I attended all documented client sessions and contributed to the DS18B20 prototype evidence that de-risks hardware before vibration and agent integration. I could have started a thin vertical slice earlier (one topic, one mock tool, one Thought Log row) to surface integration bugs sooner. Overall I contributed consistently to meetings, literature, architecture, and final report quality, and I am ready to implement the agent path in Weeks 14–18.

4. Reflective journal (DEEP)

| Stage | Reflection |
| --- | --- |
| Describe How effectively did you work in the group and what was your role? | I worked as Agent and integration lead while respecting others’ WBS ownership (edge: Subala; RUL: Pavan; requirements/risks: Asmita). I kept agent design aligned with lab-only data scope confirmed by the client in August meetings. I compiled report sections, standardised kit sensor names in Figure 1, and checked that RQs, objectives, FR/NFR tables, and Gantt ownership stayed consistent before submission. |
| Explore List at least 2 valuable contributions and why they mattered. | (1) Dual-path architecture with kit-named Figure 1 — made the planned system readable for client and assessors and protected safety claims. (2) Agent evaluation metrics and risk mitigations — turned RQ3/RQ4 into measurable Week 14–18 targets instead of open-ended demos. |
| Evaluate How do you justify your key contributions? | Agentic integration is the project differentiator but also the highest demo risk. Defining schema validation, replay testing, and reflex isolation early prevents over-promising in Assignment 2 and gives a credible MDA692 roadmap. |
| Plan What did you learn and how will you improve next? | I learned that integration leadership means documenting dependencies explicitly (MQTT before agent; RUL before recommendations). Next I will deliver the agent wrapper (Week 14), ERP mocks + 30-scenario suite (Week 16), and Thought Log v1 (Week 18), with weekly checks against pass-rate targets. |

5. Peer evaluation

Scale: 1 = poor, 5 = excellent. Rate other members only.

| Criteria | Subala | Asmita | Pavan |
| --- | --- | --- | --- |
| Attends group meetings regularly and arrives on time. | 5 | 5 | 5 |
| Contributes meaningfully to group discussions. | 5 | 5 | 5 |
| Completes group assignments on time. | 5 | 5 | 4 |
| Prepares work in a quality manner. | 5 | 5 | 5 |
| Demonstrates a cooperative and supportive attitude. | 5 | 5 | 5 |
| Contributes significantly to the success of the project. | 5 | 5 | 5 |
| Short feedback | Strong edge/reflex ownership; clear GPIO and timing focus for agent inputs. | Excellent requirements and risk quality; kept client scope and RQ alignment tight. | Solid RUL/analytics planning; schedule owner — continue early C-MAPSS baseline delivery. |

Signature: Amit Shrestha

Date: 13 September 2026