Melbourne Institute of Technology

School of Information Technology and Engineering

MDA691 — Project Management and Research Methods

Trimester 2, 2026  ·  Assignment 2 — Individual Report (Weeks 5–8)

Real-Time Data with Agentic AI for Industrial Predictive Maintenance (PdM)

| Student name | Subala Shrestha |
| --- | --- |
| Student ID | MIT252219 |
| Primary role (Weeks 5–8) | Edge and hardware lead; E32W sensing, ISO reflex, MQTT edge publish |
| Industry client | eLabtronics / runlinc — Miroslav Kostecki |
| Group report sections owned | §7.2 edge/reflex design; Figures 2, 6–8 support; WBS 2; risks R2/R4 |

1. Participation and contribution (Weeks 5–8)

During Weeks 5–8 the group converted the Assignment 1b concept into an Assignment 2 project plan and intermediate design for eLabtronics/runlinc on STEMSEL E32W hardware with the 37-in-1 sensor kit. My theme was edge sensing, vibration/temperature features, and the offline ISO 10816-3 reflex path. I was accountable for E32W lab setup, sensor wiring plans (Shock KY-002 GPIO 23, TEMP 18B20 GPIO 33, buzzer GPIO 34), RMS/peak/crest/FFT design, local alarm behaviour, MQTT edge publish planning, and hardware timing targets (WBS Package 2).

Owned the edge sensing plan for Shock (KY-002), TEMP 18B20, and buzzer using kit names and GPIO mapping.

Designed the ISO 10816-3 reflex sequence so local alarms stay under 200 ms and work without the agent or MQTT.

Supported Figure 1 / Figure 2 content on edge features and the isolated safety path.

Led hardware smoke-test planning and execution evidence for runlinc Project 14 (DS18B20, 23.125 °C).

Documented hotspot/device connection issues (17 Aug) and mitigations under risk R2; FFT memory risk under R4.

Contributed ten annotated Appendix II sources on ESP32, vibration, TinyML, ISO 10816, and datasheets.

Attended client meetings 10, 17 and 24 August 2026 and the 7 September session; participated in LED blink and Project 14/15 labs.

Collaborated with Pavan on feature-window definitions and with Amit on MQTT topic fields from the edge publisher.

Prepared edge acceptance checks for Weeks 9–11: continuous feature stream, reflex latency log, and offline buzzer test with MQTT disconnected.

Kept kit naming consistent (Shock, TEMP 18B20, buzzer) across architecture text so the report matches the physical 37-in-1 modules.

2. Attendance

| Week | Tutorial / supervision | Client / extra |
| --- | --- | --- |
| 5 | Present | — |
| 6 | Present | Client meeting 17/08/2026 (runlinc hotspot setup) |
| 7 | Present | Client meeting 24/08/2026 (hardware; Projects 14/15) |
| 8 | Present | Supervisor feedback; A2 report preparation |

3. Self-evaluation

I met my Week 5–8 responsibilities by turning hardware access into a clear edge design with measurable timing and memory targets, rather than leaving sensing as “connect sensors later.” The reflex/agent split is now explicit in Figures 1–2, which protects the team from over-promising AI for safety alarms. I could start a thin live stream earlier in Week 9 (one Shock topic, one buzzer test) to reduce integration risk. I also checked that edge claims in the report stay consistent with client guidance from the 7 September meeting on sensors, CSV logging (Project 15), and block-diagram clarity. Overall I contributed consistently to meetings, hardware evidence, literature on edge PdM, and the group report.

4. Reflective journal (DEEP)

| Stage | Reflection |
| --- | --- |
| Describe How effectively did you work in the group and what was your role? | I worked as Edge and hardware lead while respecting others’ WBS ownership (agent: Amit; RUL: Pavan; requirements: Asmita). I kept designs aligned with lab-only data scope confirmed by the client and produced wiring, feature, and reflex details the rest of the team could schedule against. |
| Explore List at least 2 valuable contributions and why they mattered. | (1) Dual-path edge reflex design with kit-named sensors and <200 ms alarm target — made safety claims honest and testable. (2) Project 14 DS18B20 evidence and connection troubleshooting notes — reduced uncertainty before vibration integration. |
| Evaluate How do you justify your key contributions? | Without a stable edge path, MQTT, RUL, and the agent have nothing reliable to consume. Documenting GPIO, features, ISO thresholds, and offline behaviour early prevents demo failure when the cloud path is unavailable (risk R2/R5). |
| Plan What did you learn and how will you improve next? | I learned that hardware leadership means publishing interface contracts early (topics, units, window size). Next I will deliver RMS/peak/crest (Week 9), FFT + ISO reflex timing (Week 10), and live MQTT feature publish (Week 11). |

5. Peer evaluation

Scale: 1 = poor, 5 = excellent. Rate other members only.

| Criteria | Amit | Asmita | Pavan |
| --- | --- | --- | --- |
| Attends group meetings regularly and arrives on time. | 5 | 5 | 5 |
| Contributes meaningfully to group discussions. | 5 | 5 | 5 |
| Completes group assignments on time. | 5 | 5 | 4 |
| Prepares work in a quality manner. | 5 | 5 | 5 |
| Demonstrates a cooperative and supportive attitude. | 5 | 5 | 5 |
| Contributes significantly to the success of the project. | 5 | 5 | 5 |
| Short feedback | Strong agent/architecture ownership; clear Thought Log and integration risk planning. | Excellent requirements and client documentation; kept RQ–objective alignment tight. | Solid RUL/analytics and schedule ownership; continue early C-MAPSS baseline delivery. |

Signature: Subala Shrestha

Date: 13 September 2026